Group Project Milestone 2

Meeting Report (3rd meeting)

Friday, May 31st 2024

The third meeting went great. We were all able to hop on and discuss the contents of the Milestone 2 project that we had coming up.

People in attendance:

* Jake Hodgson
* Ben Carroll
* Jarek Smith
* Michael Page

Agenda Items Discussed:

* We first discussed the Design document and how we were going to divide up the work. We concluded that each person would write 3 use cases. We are also going to write up to 4 user stories.
* We then discussed the working prototype. One of the group members had already made a rough draft of what the UVsim should be like so everyone was able to look at the code we had. We discussed what we still needed and how to make it run more efficiently. Everyone is helping with the code, and everyone had good ideas on how to improve it.
* We then talked about the unit test. We are each going to write 6 unit test. The 6 unit tests come from our 3 use cases. We also talked about the spreadsheet and how we were going to get that on GitHub
* Finally we talked about the README.txt and what we thought we needed to add to it. We want to try to keep it as simple as possible so that someone who has never used python before would be able to run the UVSim.

Action Items:

* Everyone needs to write 3 use cases
* Everyone needs to write 6 unit test (2 per each use case).
* Everyone needs to check in on the code and tweak it to make it better.
* We need to run the test files professor gave us to make sure they all run without fail.
* Start the spreadsheet by Tuesday of next week.
* Everyone needs to contribute to the README.txt file.

Friday, June 7th 2024 (4th meeting)

Our last meeting before the milestone 2 project went great. We were all able to hop on a call and talk about what we still needed to do. We are on track to have everything done tonight.

People in attendance:

* Jake Hodgson
* Ben Carroll
* Jarek Smith
* Michael Page

Agenda Items Discussed:

* We talked about unit tests. Some of the unit tests worked for some people and not for others.
* We also talked about what we needed to finish before night was over.
* Unit tests: We need 6 more to complete the required amount of 20 unit test.
* Excel spreadsheet needed to be finished. Scrum master will finish the excel spreadsheet.

Action Items:

* The remaining group members who haven’t done their portion of the excel spreadsheet and unit test need to finish those portions.
* We need to turn in the project
* Add the professor to the GitHub
* Make sure all documents are clear of typos.
* Make sure all documents are presentable.